Project Plan & Roadmap:

Local Business Review

Author: Pratham Sonpal

Subject: Local Business Review (Group Project)

Github	         :       https://github.com/PrathamSonpal/LocalBusinessReview

Streamlit     :       https://localbusinessreview.streamlit.app

# 1. Project Goal

To develop a scalable Data Science application that scrapes, processes, and analyzes customer reviews for local businesses (Gyms, Salons, Restaurants) in Ahmedabad and Bangalore. The system aims to provide automated sentiment tagging and rating prediction to improve business decision-making.

# 2. Scope & Specifications

• Geographic Focus: Ahmedabad & Bangalore
• Data Volume: Minimum 6,000 Reviews
• Target Accuracy: >90% for Sentiment Classification
• Deliverable: A web-accessible Streamlit Dashboard

# 3. Phased Implementation Timeline

| Phase | Activity | Key Deliverables |
| --- | --- | --- |
| Phase 1: Inception | Requirement gathering & Platform selection (JustDial/Google Maps) | Project Plan |
| Phase 2: Data Acquisition | Developing Selenium scripts to scrape dynamic pages. Collecting ~6k rows. | Raw Dataset (CSV) |
| Phase 3: Preprocessing | Cleaning text, Lemmatization, TF-IDF Vectorization. | Cleaned Dataset |
| Phase 4: Modeling | Training Logistic Regression. Implementing VADER fallback. | Trained .joblib Models |
| Phase 5: Deployment | Building Streamlit Interface & Hosting. | Live Web App |

# 4. Technology & Resource Allocation

• Languages: Python 3.10+
• Scraping: Selenium, BeautifulSoup
• Analysis: Pandas, NumPy, Scikit-learn, NLTK
• Visualization: Matplotlib, WordCloud
• Deployment: Streamlit Community Cloud

# 5. Risk Management

• Risk: Website structure changes breaking the scraper.
  - Mitigation: Modular scraper design for easy updates.

• Risk: Deployment environment library mismatch.
  - Mitigation: Implementation of a VADER fallback layer to ensure app stability.